**Sprint Retrospective – Sprint 1**

CS 4321 - Software Engineering 1

Group 5

Faisal Almansour

Donovan Colton

Cameron Kirby

Chris Rushing

October 6th, 2017

Progress

|  |  |
| --- | --- |
| UID - description | Status |
| 5 - Managers can create/edit/destroy inventory  -Donovan | Everything completed excluding edit. We plan to add methods to edit all aspects of the book excluding isbn and title. |
| 4 - Managers can create managers/associates  -Donovan | Completed. Will implement delete managers/associates in Sprint 2. |
| 1-Book search queries +  Test Cases  -Faisal | Completed search queries for ISBN, author and keyword. We plan to add book search queries based on availability and title. |
| 6 - Associate create member account  -Chris | Completed methods to generate unique passwords, unique 4 digit library card, and makes sure user name that is supplied and library code that is generated are both unique. |
| 2 - Associate scanning processes  -Cameron | Completed methods for retrieval / updating book inventory and member accountabilty. |

Retrospective

* We should plan out our development in Sprint 2 better than we did in Sprint 1.
* We should meet more often.
* Give a more detailed explanation of our use cases in the sprint doc so we don’t refer to the project brief as much.