**Sprint 2: Plan**

Not Implemented Yet:

• UID 1 – Book search on Title, Availability

• UID 2 – Members can retrieve info such as current/past checkouts, fines, hold request, etc

• UID 3 – Members-checkout/renew/request hold

• UID 6 – Manager can edit book inventory

• UID 6 – Manager can apply charges

• UID 6 – Manager can suspend/reactivate members

• UID 7 — Retrieve member account information through Associate privileges

**TASK BREAKDOWN**

**Task:**  UID 6: Manager can apply charges

UID 6: Manager can suspend/reactivate members

Members can make payments

UID 3: members checkout renew request hold

**Time Est:**7-9 days

**Assigned To:**Donovan Colton

**Description:**

• Manager is able to run a program to apply books fees to all users at once each day a book is late for each user

• Manager will charge user account the price of book if report lost. Daily no longer applicable

• A user is suspended when a book is lost, fines exceeded 25$ ($.10 for everyday late), or at the discretion of the library manager

• A user is reactivated:

• if suspended b/c of fees - an amount of at least $5 is paid and fees are less than $25

• if suspended b/c of lost books – the entire cost of the book is paid and fees are less than $25

**Before task completion:**

• Book\_checkouts must have a date and time of return column added

--------------------------------

**Task:** UID 1: Book search on Title, Availability

UID 2: Members can retrieve info such as current/past checkouts, fines, hold request, etc

**Time Est:**7-10 days

**Assigned To:**Faisal Almansour

**Description:**

• Searching books title and make sure their available.

• Making sure members can access info such as current or past checkout, fees, and hold request.

-----------------------------------

**Task:** UID 7: Retrieve member account information through Associate privileges

**Time Est:**2-4 days

**Assigned To:**Cameron

**Description:**

• Retrieve member queries for associate priviledges

---------------------------------

**Task:** UID 6 – Manager can edit book inventory

**Time Est:**7-10 days

**Assigned To:**Chris Rushing

**Description:**

* Manager can access book inventory and create, add, or delete books